**Data Intelligence Low Code Inventory App for Personal and Corporate Settings**

**WasteDrop**

**Part 2 – Introduction and Design**

**Dr. Walker**

**Advanced Software Engineering**

**September 14, 2023**



Table of Contents

[Section 1 – Salient Characteristics 5](#_Toc148778330)

[Section 2 – Description of Salient Characteristics 5](#_Toc148778331)

[2.1 5](#_Toc148778332)

[2.2 6](#_Toc148778333)

[2.3 6](#_Toc148778334)

[Section 3 – Contextual Issues and Constraints 7](#_Toc148778335)

[3.1 7](#_Toc148778336)

[Section 4 – Proposed Schedule 8](#_Toc148778337)

[4.1.1 & 4.1.2 8](#_Toc148778338)

[(US001) Sign-up functionality 8](#_Toc148778339)

[(US002) Login Functionality 8](#_Toc148778340)

[(US003) Binz Creation 9](#_Toc148778341)

[(US004) Add Items to Binz Functionality 9](#_Toc148778342)

[(US005) “Consume” Binz Items Functionality 9](#_Toc148778343)

[(US006) UI enhancements 10](#_Toc148778344)

[(US007) Add Expiry Alerts 10](#_Toc148778345)

[(US008) User Personalized Alert Times 11](#_Toc148778346)

[(US009) Top Binz Items List 11](#_Toc148778347)

[(US010) Low Code User Friendly Query 12](#_Toc148778348)

[(US011) Logging Out 12](#_Toc148778349)

[(US012) Session State Handling 13](#_Toc148778350)

[(US0013) Create DB schema Design. 13](#_Toc148778351)

[(US0014) Page switching functionality. 14](#_Toc148778352)

[(US015) “Use one” functionality for items. 14](#_Toc148778353)

[(US016) “Use many” functionality for items 14](#_Toc148778354)

[(US017) Historical list 15](#_Toc148778355)

[(US018) Pre final release code tests 15](#_Toc148778356)

[(US019) Password Hashing 15](#_Toc148778357)

[4.2 – User Story Allocation 16](#_Toc148778358)

[4.3 – Sprint Period 16](#_Toc148778359)

[4.4 – Sprint Backlog Allocation 16](#_Toc148778360)

[4.5 – Burndown Chart 17](#_Toc148778361)

[Section 5 – Team & Roles 18](#_Toc148778362)

[Team Members 18](#_Toc148778363)

[Samuel Muvdi 18](#_Toc148778364)

[Ed 18](#_Toc148778365)

[Abel 18](#_Toc148778366)

[David Rice 19](#_Toc148778367)

[Ryan 19](#_Toc148778368)

[Section 6 – Project Design 20](#_Toc148778369)

[6.1 – Design Defined 20](#_Toc148778370)

[6.2 – Team Design Process 20](#_Toc148778371)

[6.2 – Graphical Design of WasteDrop 20](#_Toc148778372)

[Section 7 – Rationale Management 21](#_Toc148778373)

[7.1 – Issues Addressed 21](#_Toc148778374)

[7.2 – Alternatives 21](#_Toc148778375)

[7.3 – Decisions Made 21](#_Toc148778376)

[7.4 – Guiding Criteria 21](#_Toc148778377)

[7.5 – Developer Discourse 21](#_Toc148778378)

[Section 8 – Sources 22](#_Toc148778379)

Section 1 – Salient Characteristics

The salient characteristics of the customers will be individuals or companies looking to keep an organized and smart food inventory collection on their smart phones and computers where they can track all items from pantry items to freezer to fridge foods. This allows users to reduce food costs as well as have a positive environmental and social impact by reducing food waste which otherwise could have been donated or eaten before its expiration date. Our users will range from family households trying to manage multiple buyers putting in and taking out things from the fridge all the time to office managers who need to order large quantities of food for office events or just for their employees to restaurants, bakeries, catering companies, cafeterias, to food court venues and food trucks that just want to have a modern, visual, smart, and simple way of managing their food inventories without having to use the traditional paper and pencil.

# Section 2 – Description of Salient Characteristics

2.1

The background of WasteDrop stems from food waste, a common issue that is faced in many countries and areas around the world. According to the Food and Agriculture Organization of the United Nations, approximately one-third of all food produced for human consumption is lost or wasted (citation needed?). This significant waste can be partially attributed to consumers grappling with the management of expiration dates, as well as a lack of accessible information regarding optimal methods for storing and utilizing perishable items.

## 2.2

WasteDrop will stand out from other apps and tools in the market because we will be marketing and catering primarily to food inventories whether it’s dry, wet, or frozen food. Second, we will deploy our project online through the web and eventually as an app that can be downloaded and saved. Third, we will be using low-code user intelligence queries which will let the users get insights on their inventory without even having to know how to code. Finally, our app will implement sending notifications whenever food is expiring soon or otherwise according to the users’ preferences and settings.

## 2.3

WasteDrop is designed with the primary goal of substantially reducing food waste by assisting individuals in effectively handling their perishable items. Additionally, the application can act as a valuable tool for cost-conscious consumers, helping them cut unnecessary expenses. By offering essential insights, reminders concerning expiration dates, practical tips on food storage and usage, and streamlined inventory management, WasteDrop promotes cultural awareness and education, encouraging responsible food consumption practices. In this way, WasteDrop holds the potential to bring about a significant positive impact on both consumer behavior and the environmental repercussions linked to food waste.

# Section 3 – Contextual Issues and Constraints

## 3.1

Depending on user-provided input, printed expiration dates may pose potential issues. To enhance the application's efficacy, it may be necessary to establish a system for validating or cross-referencing expiration dates specific to various products. Additionally, compliance with data protection laws is a crucial external factor. Users should have confidence that their personal information and food inventory details are handled securely.

# Section 4 – Proposed Schedule

## 4.1.1 & 4.1.2

### (US001) Sign-up functionality

**Description**

As a user, I want to be able to sign up for an account on WasteDrop so that I may login and use the app.

**Criteria**

Users will be able to create accounts on WasteDrop, that will contain their first name, last name, email address, and a hashed password. This sign-up functionality will allow users to have accounts which they can then use to access WasteDrop.

### (US002) Login Functionality

**Description**

As a user, I want to be able to login to the account I created on WasteDrop and access their and only their accounts, so that I can access my own account

**Criteria**

Users will be able to login to the accounts they made on WasteDrop and retrieve their data.

### (US003) Binz Creation

**Description**

As a user, I want to be able to create a Binz (unit of storage for inventory, ex: fridge\_house, fridge\_garage, cabinet\_1) so that I can access my items.

**Criteria**

A user can create a Binz that is saved to their account, and they can access it freely.

### (US004) Add Items to Binz Functionality

**Description**

As a user, I want to be able to add items to my Binz so that I can track my inventory.

**Criteria**

Binz will have a feature where the user can add items with their information.

### (US005) “Consume” Binz Items Functionality

**Description**

As a user, I want to be able to “Consume” (delete from my binz) items in my Binz, so that items that no longer are in my real-life inventory can be removed from my Binz.

**Criteria**

Ability to take things off from Binz inventory if they were eaten or thrown away etc.…

### (US006) UI enhancements

**Description**

As a UI developer, I want users to be able to have a simple yet modern look for WasteDrop and be able to enjoy how the app looks so they are more inclined to continue using it.

**Criteria**

The app is beautified the most it can be so that users see it as more likeable and pretty.

### (US007) Add Expiry Alerts

**Description**

As a user, I want to be able to be alerted any time my Binz items are about to expire so that I may take proper action.

**Criteria**

WasteDrop lets users know when their items are about to expire (users add expiry dates using the sell by and best by dates on food, if for some reason the sell by or expiry dates are not accurate on the food, maybe it’s just the date the food should be sold by and not necessarily expired, the user should choose a given date to be the expiry date)

### (US008) User Personalized Alert Times

**Description**

As a user, I want to pick how many days before an item expires to be alerted that the item is expiring so that I can have enough time to take proper action.

**Criteria**

The user can pick how long before an item is about to expire to be notified that an item is expiring soon.

### (US009) Top Binz Items List

**Description**

As a user, I want my most added items to be added to a short list so that I may be able to see how many times I have added it and which items are most frequent in my Binz.

**Criteria**

Users have a top items list where they can see what items they added the most and how many times they have added it.

### (US010) Low Code User Friendly Query

**Description**

As a user, I want to be able to create my own searches (queries) on my Binz to get information on my items, like which items expire tomorrow, or how many items I have currently in my Binz, so that users who aren’t experienced in data analytics can still be able to search their Binz and find insights on it.

**Criteria**

Users will have the option to make no code / low code queries using drop down lists to get insights on their Binz data.

### (US011) Logging Out

**Description**

As a user, I want to be able to sign out of my account so that, if someone were to have access to the same device as me, they would not be able to access the information on my account without my login credentials.

**Criteria**

Users will have the option to log out of their account when they are finished using the app, closing their session and ensuring security of their account information.

### (US012) Session State Handling

**Description**

As a user, I do not want to have to repeatedly enter the same information to continue accessing my account. I want to have indefinite access to my account until if/when I choose to log out.

**Criteria**

Users’ account data will be stored while they use browse the application by maintaining the data on the server-side to persist across many requests from a particular client. Once the user closes their session, this temporary data is deleted.

## (US0013) Create DB schema Design.

**Description**

As a developer, I want to be able to design a functional and normalized database schema so that the users can have a smooth experience when querying or inserting.

**Acceptance criteria**

A working and normalized database schema design is created.

## (US0014) Page switching functionality.

**Description**

As a user, I want to be able to switch pages whenever I log in so that I may access my items.

**Acceptance** **criteria**:

When users log in or need to access items, the switch page functionality works correctly.

## (US015) “Use one” functionality for items.

**Description**

As a user, I want to be able to reduce my inventory quantity by 1 for a specific item each time by a button so that I may track updated quantity.

**Acceptance criteria**

A button will allow for the reduction of 1 for inventory quantity for item.

## (US016) “Use many” functionality for items

**Description**

As a user, I want to be able to reduce the count of my inventory quantity by a specified amount so that I may track my consumption and updated inventory.

**Acceptance criteria**

Users will be able to reduce inventory count quantity of an item by more than just 1

## (US017) Historical list

**Description**

As a user, I want to be able to see all items I ever added so that I may keep track of past inventory for analysis.

**Acceptance criteria**

Trigger moves consumed items to historical items table.

## (US018) Pre final release code tests

**Description**

As a developer, I want to do full app testing to pick up any bugs before the final release so that users wont experience any last-minute issues.

**Acceptance criteria**

No final bugs are found in last check before final code deployment on release.

## (US019) Password Hashing

**Description**

As a developer, I want to hash passwords before they are inserted into the database so that users’ data is protected.

**Acceptance Criteria**

User passwords are hashed before inserted to the database.

## 4.2 – User Story Allocation

Team developers will have their user stories assigned to them based on their past coding experiences, developing experiences, and what they have been able to learn through research this semester. Each developer will be assigned a reasonable amount of stories each sprint to ensure that the project moves smoothly and on time.

In the case that the project needs a new story for more functionalities or additions, a new story will be created for it and then will be added to the next sprint or started in the current sprint and if not completed, rolled over to the next sprint to complete. This will allow for all user stories to be tracked and the ones that are higher priority to be done as soon as possible.

## 4.3 – Sprint Period

Each sprint will last for 2 weeks. Each sprint will start on Wednesdays and end on Wednesdays. Sprints will be tracked via Trello.

## 4.4 – Sprint Backlog Allocation

The allocation of User Backlogs to sprints will be as follows:

* Sprint 1 9/13-9/27: (US001), (US002), (US011), (US013), (US014), (US019)
* Sprint 2 9/27-10/11: (US003), (US004), (US005), (US006), (US007)
* Sprint 3 10/11-10/25: (US008), (US009)
* Sprint 4 10/25-11/8: (US010), (US012), (US015)
* Sprint 5 11/8-11/22 (US016), (US017)
* Sprint 6 11/22-12/6 (US018)

## 4.5 – Burndown Chart

The burndown chart for the schedule that was outline in section 4.4 is shown below:

# Section 5 – Team & Roles

**Team #7 WasteDrop Developers**

## Team Members

Samuel Muvdi

* Lead developer
* BA
* Project Manager
* Oversee and develop code on full stack.
* Ensure data and Python code and scripts are working as expected.
* Create new user stories & approve tentative stories.

Ed

* Developer / Backend Data-Ops
* Assist with creation and testing of Python scripts and Postgres implementation.
* Ensure Python scripts are handling data as expected.

Abel

* Developer
* Assist with python coding to ensure functionalities are being properly created, implemented, and documented.
* Additionally, assist with testing of various components of the application.

### David Rice

* Scrum Master
* Maintaining Trello board and overseeing documentation of each rollout.
* Documenting project progress and completion of deliverables.

### Ryan

* Developer
* Help with python coding and making sure functionalities are being added and tested.

# Section 6 – Project Design

## 6.1 – Design Defined

Define design //using scholarly literature to support your definition; following APA citation. NOTE FOR US: BE SURE TO INCLUDE SOURCE CITATIONS IN SECTION 8 - SOURCES

## 6.2 – Team Design Process

Introduce your design process – the process invoked by your team

## 6.2 – Graphical Design of WasteDrop

Demonstrate the design graphically

* Use case Diagrams
* Activity Diagrams (if applicable)
* Class Diagrams
* Sequence diagrams

# Section 7 – Rationale Management

In this section, each of the major issues that the team encountered will be split up and detailed rationale will be included for each issue. Each issue will include a section on issue definition, guiding criteria, design decisions made, and alternatives considered. Any discourse that was had among the developers regarding each part of the design process will be included.

## 7.1 – Design Framework

### 7.1.1 – Issue Defined

WasteDrop has encountered several issues regarding its design. At the project’s onset, the team had decided on using NodeJS, a popular open-source asynchronous event-driven JavaScript runtime used for developing web applications, and ReactJS as a front-end library framework for the application’s development. However, it was discovered early on that support for these frameworks was not sufficient, and early versions of WasteDrop had to be scrapped. Ed and Samuel have experience working in multiple frameworks, and therefore discusses among the group what they had worked with and what would be the best for WasteDrop’s purposes.

### 7.1.2 – Guiding Criteria

When discussing what framework to use for the project, the team worked on multiple criteria. A framework that was easy to work with was a priority, as only a few members of the team had web application development experience. Having an easy-to-develop framework would make it so that the learning curve was not steep, and that meaningful development could occur at a faster pace.

Continuing along the line of ease-of-use, the team also wanted to select a framework that was coded using a language that the entire team was familiar with. Upon discussion, it was found that each member of the team had experience with Python, so selecting a framework in that language would prove highly beneficial to the development process.

Having an open-source framework would allow the team to use the repertoire of online resources that exist for that framework to aid in any issues encountered during development. Open source also meant that the team would not have to worry about budgeting the project’s development.

### 7.1.3 – Design Decision

Therefore, the team selected a Python framework known as Streamlit. Streamlit is an open-source Python application framework built for data science web applications. The framework is targeted for data scientists with little web development experience, making it easy to learn and use for our team.

Surrounding this decision was heavy discourse among the team, as it meant that switching to this framework would cause all the work done so far would have to be recreated. The team considered the long-term development of the project, and what each framework would mean for the design and ongoing development of WasteDrop. For example, Ed suggested an alternative open-source framework, and it boasted many positive aspects, however it did not use languages that the team knew well. After it had been fully discussed among the team, the final decision was made to work with Streamlit as our web app development framework.

### 7.1.4 – Alternatives Considered

One of the strong contenders for a framework that was proposed by Ed was Ionic. Ionic is an open-source web software development kit (SDK) that is built upon Angular framework and Apache Cordova. It is meant for our use case, in that it is built upon the idea of web development for those that are less experienced (Altexsoft, 2019). However, this was not chosen as better suited for mobile app development, and WasteDrop was to be a browser based web application.

Flask was another framework that was considered, as its main selling point was that it was easy to use and has an integrated unit testing system. This one was decided against as well, since it had no support for multi-page applications, and had no native object-relational mapping (Ahmed Bahgat, 2023).

## 7.2 – User Interface

### 7.2.1 – Issue Defined

Enterprise applications tend to be feature rich and offer a strong set of capabilities. This comes with the drawback that training to use these enterprise applications can take longer than a more user friendly, simplified application meant for the public. Conversely, applications developed specifically for personal use will have a very simple set of features that are easy to pick up but are lacking the depth that is sometimes needed for the individual’s use case.

This issue was a topic of debate in one of the meetings. Ryan and Abel were of opposing positions on the matter. Ryan argued that the application would make more sense for individual use, as the front-end simplicity of a personal application would be better suited for our application’s purpose. Abel countered that a more enterprise-focused application would allow us to expand greatly upon the feature set.

### 7.2.2 – Guiding Criteria

The decision for this design principle was made based on a few criteria. First, the team wanted to ensure that the project would remain in-scope for the target date towards the end of the semester. Going for too many features was projected to push our deadline beyond that of the allotted time we had, but going too simplistic would mean that the application would lack in its feature set, and fall short of our goals. A medium between the two had to be determined.

The team also wanted to decide based on the overall interest in developing certain features. Samuel, David and Ryan preferred a more user-friendly interface, as it would prove a good challenge to make something that is user friendly while also trying not to restrict the users too heavily.

### 7.2.3 – Design Decision

WasteDrop was then chosen to stand in the middle of these two design paradigms, making target audiences both enterprise use and individual use. This would allow our application to appeal to as many groups as possible, and it presented the team with unique challenges to learn from and grow. A careful balance of features vs UI polish would be kept in order to remain within scope of the project, and it satisfied the interests of everyone on the team.

### 7.2.4 – Alternatives Considered

The alternatives in this situation were forgoing a simplistic user-interface for a more feature rich application, or having a trimmed down, slick application meant just for personal use. Both design paradigms offer positives and negatives, outlined by Ryan and Abel outlined in the sections above.

# Section 8 – Sources

1. (2019, May 21). *The Good and the Bad of Ionic Mobile Development*. AltexSoft. <https://www.altexsoft.com/blog/engineering/the-good-and-the-bad-of-ionic-mobile-development/>
2. (2023, September 13). *Flask Vs Django* (A. Bahgat, Ed.). Kinsta.com. <https://kinsta.com/blog/flask-vs-django/>